## Slide 1: IENG 366
Project Organization, Leadership, & Control
Reading: pp. 351 – 339.

## Slide 2: Project organization
A project is a one-time job that has definite starting and ending points, clearly defined objectives, scope, and (usually) a budget.
Increased emphasis on Project Management follows with increased emphasis on Customer / Client service and on lean organizations … leading to

## Slide 3: Elements of the Project Organization
Project Officer: “Unifying Agent” bearing primary responsibility
  Project Manager
  Project Engineer
  Project Administrator

## Slide 4: Elements of Project Organization
Key Functional Support
  Systems Analysis
  Product Design and Analysis
  QA and Reliability
  Product Planning
  Product Installation and Test
  Training, Logistics Planning, and Field Support

## Slide 5: Elements of Project Organization
Three Organizational Forms for PM:
  Functional Organizations
    Projects take place within a firm organized by function
  Projectized Organizations
    Projects are the primary form of organization within a firm
  Matrix Organizations
    Project personnel report to both a project manager and a functional manager

## Slide 6: Figure 15-1 Typical functional organization (showing locations (*) from which a project manager or coordinator might lead a project).

## Slide 7: Conducting Projects in a Functional Organization
  A Project Manager is appointed to coordinate activities
    The PM has no line authority over most project personnel
    PM must lead by persuasion and influence

## Slide 8: Figure 15-2 Fully projectized organization. (Adapted from Russell D. Archibald, Managing High-Technology Programs and Projects, © John Wiley & Sons, Inc., New York, 1976, pp. 104–105. Reprinted by permission of John Wiley & Sons, Inc.)

## Slide 9: Conducting Projects in a Projectized Organization
  A Project Manager has direct control over all elements needed to execute the projects
    The PM is like the head of a full division within the company – with the exception of certain staff functions common to all projects
    The PM can lead by line authority

## Slide 10: Advantages & Disadvantages of Functional and Projectized Organization Structures for Project Management

## Slide 11: Figure 15-3 Typical matrix organization.

## Slide 12: Conducting Projects in a Matrix Organization
  Project personnel report to both functional and project managers
  The Project Manager controls:
    Project Tasks
    Project Resources
    Project Schedule
    AND is the focal point for customer contact, project changes, and project communication

## Slide 13: Conducting Projects in a Matrix Organization
  Project personnel report to both functional and project managers
  The Functional Manager is responsible for:
    Assignment of functional specialists
    Quality of work done within the functional specialty
    Selecting, evaluating, and rewarding work within the specialty

## Slide 14: Project Leadership
A project is a one-time job that has definite starting and ending points, clearly defined objectives, scope, and (usually) a budget.
The skills of the Project Manager often differ from those typical of the Functional Manager

## Slide 15: Effective Program Managers
Need a blend of skills:
  Technical
  Administrative
  Interpersonal
Scope of the PM:
  Sets project priorities relative to other activities
  Primary point of contact for customer
  Defines the work to be performed by supporting departments in terms of cost, schedule, and performance
  Controls the project budget
Responsibilities of the PM:
  Responsible for design reviews
  Responsible for configuration and design control
  Responsible for source selection decisions
  Responsible for project status reports
  Performs merit review of assigned project personnel

## Slide 16: Characteristics Associated with Success
Commitment of parent organization, project manager, and client to
  Schedules
  Budget
  Technical Performance
Frequent Feedback
Adequate Control
Public Support
Reduced Bureaucratic Complexity (i.e. Red Tape)
A More “Projectized” Than “Functional” Organizational Form
Judicious use of Planning and Control Tools
Participative Decision Making Within the Team
Project Management Skills
Bottom Line:
Commitment to a Satisfied Customer

## Slide 17: Characteristics Associated with Failure
Inadequate project manager skills
Poor customer coordination and rapport
Poor rapport and coordination within own organization
Lack of project team participation
Poor project control
Lack of familiarity with project requirements
  Lack of resources
Poor public relations

## Slide 18: Project control
A project is a one-time job that has definite starting and ending points, clearly defined objectives, scope, and (usually) a budget.
One key to success of the Project Manager is how communications are handled – they need to support

## Slide 19: Figure 15-6 Customer (client) communications. (From David I. Cleland and Harold Kerzner, Engineering Team Management, Van Nostrand Reinhold Company, Inc., New York, 1986, pp. 63–64.)

## Slide 20: IENG 366 Engineering Management
Questions & Issues?